**Villa Sophia Mykonos**

**Website**

**Task Breakdown & Time Estimation**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Tasks | Descriptions | Total No of Days | Total Number of Estimation (Hours) | Start Date | End Date |
| 01 | Analyzing the requirements | 1 Day |  |  |  |
| 02 | Start Development | 06 Days |  |  |  |
| 03 | Complete first version and demo | 2 Days |  |  |  |
| 04 | Fine-tune based on feedback and demo with Client | 2 Days |  |  |  |
| 05 | Fine-tune based on Clint feedback and complete development | 1 Day |  |  |  |
|  | QA the whole location plugin | 1.5 Days |  |  |  |
|  | QA Fixes | 0.5 Day |  |  |  |
| 06 | Final demo and live site install | 1 Day |  |  |  |
|  | **Total** | **15 Days** | **105 Hours** |  |  |

**Total Number of Days -** 15 Days

**Time Estimation –** 105 Hours

Completion Date 20th September 2017